# Road to 100 – MVP Functional Specification v1.5

Version: 1.5
Last Updated: June 11th 2026
Status: MVP Alpha Preparation

## Purpose

Road to 100 helps country collectors track travel progress, discover efficient route collections, identify routes close to completion, and find the fastest path toward their next travel milestone.

## Core Features

Country Selection

Progress Tracking

Milestone System

Route Recommendation Engine

Quick Wins

Route Insights

Route Details

Route Score v2

Route Map View

## Route Map View

Dedicated /map page

World Map Rendering

MapView component

Visited Country Highlight

Route Highlight

Map Legend

Route Summary Panel

Completion Percentage

Progress Bar

Remaining Countries View

Visited Countries View

Route Score Card

Quick Win Badge

Country Flags Database

Load Route From routes.json

URL Route Support (/map?route=...)

View on Map Navigation

## Completed During This Session

Connected Map View to real routes.json data source

Implemented route loading by URL parameter

Added route switching through /map?route=<route name>

Validated route highlighting using real project routes

Integrated Results -> Route Card -> View on Map flow

Added View on Map button inside Route Cards

Connected Results screen with Map screen

Completed first end-to-end route exploration user journey

## Current Product Status

Country Database

Route Database

Results Engine

Progress Tracking

Milestone Tracking

Route Score v2

Most New Countries View

Closest to Finish View

Quick Wins

Route Insights

Route Details

Route Map View

Route Summary Panel

Route Score Visualization

Country Flags Support

Routes.json Integration

Map URL Routing

View on Map Navigation

## Next Development Steps

Connect MapView to Local Storage (real visited countries)

Country click navigation from Map View

Improve visited + route color logic

Mobile validation and responsive testing

UI cleanup and bug fixing

MVP Alpha Release

Route Collection Visualization

Advanced Recommendation Engine

## MVP Alpha Readiness

Estimated completion: 92–95%

Country Selection – Complete

Progress Tracking – Complete

Route Recommendations – Complete

Quick Wins – Complete

Route Score v2 – Complete

Map View – Complete

Results → Map Flow – Complete

Local Storage Integration – Remaining

Country Navigation – Remaining